## Slide 1
Graduate Admissions Project
Collecting and managing applications in Student Center
Matt Dumouchel – Manager, Information Systems
Teri Hern – Program Coordinator
Background and goal
Schedule
Project Task Force
Upcoming workshops

## Slide 2
Graduate Admissions Project Background
Information Gathering
  Associate Deans (September 2011)
  Graduate Assistants (December 2011)
  Oracle Training (March 2012)

## Slide 3
Graduate Admissions Project Background
Results
Existing OUAC application not meeting needs of community
  Receiving some documents electronically, others on paper
  Requires maintenance and use of several supporting systems including references, Laserfiche, PeopleSoft and GradNet
  No ability to improve upon existing model within OUAC
  Delays in receiving documents

## Slide 4
Graduate Admissions Project Goals
Centralize the basic elements of the application process allowing programs to focus on recruitment and evaluation
Facilitating improved service models on campus and promoting best practices to benefit the graduate community
Improving communication with prospects/applicants by accessing partial application information,
Leveraging pre-existing technology available within Student Center
Adding convenience for graduate program personnel and admission committees in faculties and departments

## Slide 5
Graduate Admissions Project Schedule
December 2011 – March 2012: Information Gathering
April 2012 – May 2012: Project Approval
June 2012 – October 2012: Prototyping within Student Center Upgrade Project
November 2012 – October 2013: Development of Admissions System
October 2013: New Admissions System Online

## Slide 6
Graduate Admissions Project Project Task Force
Looking for representatives to be attached to the project as testers
Work would begin in January 2013
Would not be more than a few hours a month
If you are interested in helping in this project please speak with Matt or Teri

## Slide 7
Graduate Admissions Project Workshops
Wednesday, July 18, 10am to noon – UCC 56A
Wednesday, August 29, 10am to noon – UCC 56A

## Slide 8
Questions?